SPRINT 1 — TASK BREAKDOWN Stokvel Management Platform ¦ Software Design 2026 Team of 6 • HTML / CSS / JavaScript • Firebase + Azure + GitHub

1. Team Overview

| ID | Name | Primary Responsibility | Feature Area | Stack Focus |
| --- | --- | --- | --- | --- |
| P1 | Person 1 | Project Lead + Auth (Firebase setup) | Auth | HTML/CSS/JS + Firebase |
| P2 | Person 2 | Auth RBAC + CI/CD Lead | Auth / CI | HTML/CSS/JS + Firebase |
| P3 | Person 3 | Group Management | Groups | HTML/CSS/JS + Firebase |
| P4 | Person 4 | Contribution Tracking | Contributions | HTML/CSS/JS + Firebase |
| P5 | Person 5 | Meeting Management | Meetings | HTML/CSS/JS + Firebase |
| P6 | Person 6 | Landing Page + Azure Deployment | Landing / Deploy | HTML/CSS/JS + Firebase |

2. User Verification — Split Between P1 and P2

User Verification is deliberately split across two team members because it is the largest single feature and the one all other features depend on. P1 owns Firebase Auth configuration and the login/register UI. P2 owns the role-enforcement layer, protected routes, and Firestore security rules. Both have meaningful commit history on this feature and must be able to explain the full auth flow during the viva.

| P1 — Firebase Auth + Login/Register UI | P2 — RBAC, Protected Routes + CI/CD |
| --- | --- |
| - Set up Firebase project (Auth + Firestore) - Enable Email/Password + Google OAuth - Build login.html and register.html pages - Firebase signInWithEmailAndPassword() - Write user role doc to Firestore on register - onAuthStateChanged() redirect listener - Write UATs for login / register / logout | - checkRole() utility function (reads Firestore role) - Apply route guards to all pages by role - Logout button + Firebase signOut() - Firestore security rules for users collection - Write UATs for role enforcement - GitHub Actions CI/CD deploy to Azure - Jest code coverage setup in pipeline - Create Sprint 1 GitHub Release (v0.1.0) |

3. Individual Task Assignments

| P1 — Person 1 | User Verification |
| --- | --- |

Feature: User Verification — Firebase Auth setup & Login/Register UI

| # | Task Description | Status | Rubric Area |
| --- | --- | --- | --- |
| 1 | Create Firebase project; enable Email/Password and Google OAuth providers | To Do | CI/CD |
| 2 | Build Login page (HTML/CSS/JS) wired to Firebase Auth SDK signInWithEmailAndPassword() | To Do | Implementation |
| 3 | Build Register page — collect email, password, display name, and role selection | To Do | Implementation |
| 4 | On successful registration write user document to Firestore with uid, name, email, role field (Member/Treasurer/Admin) | To Do | Implementation |
| 5 | Implement onAuthStateChanged() listener — redirect unauthenticated users to /login.html | To Do | Implementation |
| 6 | Write UATs for login, register, and logout flows in Given-When-Then format | To Do | TDD |
| 7 | Set up GitHub Projects board with columns: Backlog / In Progress / Testing / Done | To Do | Requirements |
| 8 | Create full product backlog in GitHub Projects — all project requirements as user stories (Who-What-Why format) | To Do | Requirements |
| 9 | Document Sprint Planning meeting minutes (date, attendees, decisions, priorities) | To Do | Scrum |
| 10 | Implement password reset flow — wire Firebase sendPasswordResetEmail() to a Forgot Password link on login.html; confirm reset email is received and user can log back in | To Do | Implementation |

| P2 — Person 2 | User Verification |
| --- | --- |

Feature: User Verification — RBAC & Protected Routes + CI/CD Pipeline

| # | Task Description | Status | Rubric Area |
| --- | --- | --- | --- |
| 1 | Write checkRole(requiredRole) JS utility — reads user Firestore document and blocks/redirects unauthorised page access | To Do | Implementation |
| 2 | Apply route protection to all pages: Admin-only pages, Treasurer-only pages, Member-accessible pages | To Do | Implementation |
| 3 | Implement logout button and Firebase signOut() — clear session and redirect to login | To Do | Implementation |
| 4 | Write Firestore security rules for users collection (own doc readable; Admin can read all) | To Do | Implementation |
| 5 | Write UATs for role enforcement (e.g. Member cannot navigate to /admin.html) | To Do | TDD |
| 6 | Set up GitHub Actions workflow — auto-build on push to main, deploy to Azure Static Web Apps | To Do | CI/CD |
| 7 | Configure Jest for code coverage; add Jest run step to GitHub Actions pipeline | To Do | CI/CD |
| 8 | Create GitHub Sprint 1 Release tag (v0.1.0) once deployment is confirmed working | To Do | CI/CD |
| 9 | Document CI/CD pipeline steps in repo README.md | To Do | CI/CD |

| P3 — Person 3 | Group Management |
| --- | --- |

Feature: Group Management

| # | Task Description | Status | Rubric Area |
| --- | --- | --- | --- |
| 1 | Build Create Stokvel Group form (HTML/CSS/JS) — group name, contribution amount, payout order, meeting frequency | To Do | Implementation |
| 2 | Save new group document to Firestore groups collection, linked to Admin user uid as creator | To Do | Implementation |
| 3 | Build Member Invite flow — Admin enters email address; write invite document to Firestore invites collection | To Do | Implementation |
| 4 | On first login after invite, auto-add user to group members sub-collection if invite exists for their email | To Do | Implementation |
| 5 | Build Group Dashboard page — list all groups the logged-in user belongs to (query by uid) | To Do | Implementation |
| 6 | Write Firestore data model for groups and members sub-collection (document fields, collection paths) | To Do | Requirements |
| 7 | Write UATs for: create group, invite member, member sees their groups | To Do | TDD |
| 8 | Assign all Group Management user stories to Sprint 1 track in GitHub Projects with task statuses | To Do | Requirements |

| P4 — Person 4 | Contribution Tracking |
| --- | --- |

Feature: Contribution Tracking

| # | Task Description | Status | Rubric Area |
| --- | --- | --- | --- |
| 1 | Build Member Contribution View page — list own contributions (amount, date, status) from Firestore contributions collection | To Do | Implementation |
| 2 | Build Treasurer Confirmation Panel — table of all member contributions; Treasurer can mark each as Confirmed or Missed | To Do | Implementation |
| 3 | Build Payout Schedule View — ordered list of members and their payout date, sourced from Firestore payouts collection | To Do | Implementation |
| 4 | Write Firestore data model for contributions and payouts collections (all fields documented) | To Do | Requirements |
| 5 | Seed sample contribution and payout data into Firestore for demo/testing purposes | To Do | Implementation |
| 6 | Write UATs for: member views contributions, Treasurer confirms payment, Treasurer flags missed payment, member views payout schedule | To Do | TDD |
| 7 | Assign all Contribution Tracking user stories in GitHub Projects with statuses | To Do | Requirements |

| P5 — Person 5 | Meeting Management |
| --- | --- |

Feature: Meeting Management

| # | Task Description | Status | Rubric Area |
| --- | --- | --- | --- |
| 1 | Build Schedule Meeting form (Treasurer/Admin only) — date, time, location, agenda, linked group | To Do | Implementation |
| 2 | Save meeting document to Firestore meetings collection; link to group id | To Do | Implementation |
| 3 | Build Meeting List view for all roles — upcoming meetings with date, time, agenda preview | To Do | Implementation |
| 4 | Implement real-time in-app notification banner using Firestore onSnapshot() listener — alerts member when a new meeting is scheduled for their group | To Do | Implementation |
| 5 | Build Record Minutes feature — Treasurer can add text minutes to a past meeting document in Firestore | To Do | Implementation |
| 6 | Write UATs for: schedule meeting, view meeting list, member receives meeting notification, record minutes | To Do | TDD |
| 7 | Assign all Meeting Management user stories in GitHub Projects with statuses | To Do | Requirements |

| P6 — Person 6 | Landing Page + Shared Components + Azure Deployment |
| --- | --- |

Feature: Landing Page + Shared Components + Azure Deployment

| # | Task Description | Status | Rubric Area |
| --- | --- | --- | --- |
| 1 | Build landing/home page (index.html) — branding, feature overview, CTA buttons linking to /login.html and /register.html | To Do | Polish |
| 2 | Build shared navbar component (navbar.js) included across all pages — shows user name and logout when logged in | To Do | Polish |
| 3 | Build shared footer component included across all pages | To Do | Polish |
| 4 | Configure Azure Static Web Apps resource in Azure portal; link to GitHub repo for auto-deploy via GitHub Actions | To Do | CI/CD |
| 5 | Configure staticwebapp.config.json — route fallbacks, CORS headers, environment variables for Firebase config | To Do | CI/CD |
| 6 | Verify deployed public URL is accessible without login — confirm app is not running from localhost | To Do | CI/CD |
| 7 | Apply consistent CSS design system across all pages (colours, fonts, spacing, responsive layout) | To Do | Polish |
| 8 | Write UATs for: landing page loads publicly, nav links work, login CTA redirects correctly | To Do | TDD |

3b. SA Data Integration — P6 Additional Tasks

| P6 — Person 6 (SA Data Integration) | SA Data Integration |
| --- | --- |

Feature: SA Data Integration — South African financial data widget with Azure Function fallback

| # | Task Description | Status | Rubric Area |
| --- | --- | --- | --- |
| 1 | Research available SA financial data sources (SARB, JSE, or public APIs) — document which endpoints are accessible without authentication and what rate limits apply | To Do | Requirements |
| 2 | Document SA Data Integration as a user story in the GitHub Projects backlog (Who-What-Why format) and link to relevant tasks | To Do | Requirements |
| 3 | Write fetchSAData() JS function that calls the chosen SA data API; implement Azure Function as fallback proxy if direct browser fetch is blocked by CORS | To Do | Implementation |
| 4 | Build savings projection widget on the dashboard — display live or cached SA data (e.g. prime rate, inflation) alongside each member’s stokvel balance to show projected savings growth | To Do | Implementation |
| 5 | Write UATs for SA Data Integration: widget renders with real or fallback data, Azure Function responds within 3 s, widget does not break if API is unreachable | To Do | TDD |

4. Shared Responsibilities — All 6 Members

| # | Task Description | Status | Rubric Area |
| --- | --- | --- | --- |
| 1 | Attend and contribute to all 4 required Scrum meetings (Sprint Planning, Daily Standups x3+, Backlog Refinement, Sprint Retrospective) | Ongoing | Scrum /15 |
| 2 | Log GitHub Issues as you encounter problems — open AND close them with comments explaining the fix | Ongoing | CI/CD /15 |
| 3 | Make regular incremental commits throughout the sprint — NOT a large spike the night before deadline | Ongoing | CI/CD /15 |
| 4 | Submit individual written Sprint Retrospective (200-400 words) via LMS before assessment | Before assess. | Retro /10 |
| 5 | Prepare to explain your own code and justify technical decisions during the Sprint Review Viva | Before assess. | Viva /15 |
| 6 | Cross-review each others pull requests — each PR should have at least one reviewer comment | Ongoing | Polish |

5. User Acceptance Tests (Given-When-Then)

Every user story must have at least one UAT in this format. The table below covers the minimum required UATs for Sprint 1. Markers will verify these were used to confirm story completion — not written after the fact.

| User Story | Given | When | Then |
| --- | --- | --- | --- |
| User Login | User has a registered account | They enter correct email and password on login page and click Login | They are redirected to their role-appropriate dashboard |
| User Register | User navigates to register page | They fill in all required fields and submit the form | Account is created in Firebase Auth, user document with role written to Firestore, redirected to dashboard |
| Role protection | A logged-in Member user | They attempt to navigate directly to /admin.html | They are redirected to /login.html or a 403 page |
| Create Group | An Admin user is logged in | They fill in the Create Group form and submit | A new group document appears in Firestore and the group appears on their dashboard |
| Invite Member | An Admin user is on the group management page | They enter a valid email and click Invite | An invite document is created in Firestore for that email address |
| View Contributions | A Member user is logged in | They navigate to the Contributions page | They see a list of their own past contributions with amounts and dates |
| Confirm Payment | A Treasurer is on the Contribution panel | They click Confirm on a members contribution | The contribution status updates to Confirmed in Firestore in real time |
| Schedule Meeting | A Treasurer is logged in | They fill in the Schedule Meeting form and submit | A meeting document is saved to Firestore and visible in the Meeting List for all group members |
| Meeting Notification | A Member is logged in with the app open | A Treasurer schedules a new meeting for their group | A notification banner appears on the Members screen without a page refresh |
| Public Landing | An unauthenticated user visits the deployed Azure URL | The page loads | The landing page renders fully with working Login and Register CTA buttons |
| SA Data Widget | A logged-in Member navigates to the dashboard | The savings projection widget loads (live data or Azure Function fallback) | SA financial data (e.g. prime rate) is displayed in the widget within 3 s and no error is shown to the user |
| Password Reset | A registered user has forgotten their password and clicks the Forgot Password link on login.html | They enter their email and click Send Reset Email | Firebase sends a reset email; the user resets their password and can log in successfully with the new credentials |

6. Tech Stack & Tool Assignments

| Tool / Service | Purpose | Owner | Rubric Impact |
| --- | --- | --- | --- |
| HTML / CSS / JS | Frontend — all pages, components, logic | Everyone | Implementation /15 |
| Firebase Auth | User authentication + OAuth | P1 (setup), P2 (guards) | Implementation /15 |
| Cloud Firestore | Database — all collections | Everyone (own feature) | Implementation /15 |
| GitHub | Version control, Issues, Projects board | P1 sets up, Everyone uses | CI/CD /15 |
| GitHub Actions | CI/CD pipeline — auto build + deploy | P2 | CI/CD /15 |
| Azure Static Web Apps | Hosting — publicly accessible deployment | P6 (infra), P2 (pipeline) | CI/CD /15 — Excellent tier |
| Jest | Code coverage tool on GitHub | P2 | TDD /10 |
| GitHub Projects | Product backlog + sprint board | P1 | Requirements /20 |

7. Sprint 1 Readiness Checklist

Complete this as a team before the assessment. Every item maps to a rubric criterion. The target is to tick everything in the Excellent column before your viva.

|  | Checklist Item | Rubric Criterion | Weight |
| --- | --- | --- | --- |
| [ ] | Sprint Planning meeting held — minutes documented (date, attendees, goals) | Scrum Methodology | /15 |
| [ ] | At least 3 daily standup meetings held — bullet-point minutes saved | Scrum Methodology | /15 |
| [ ] | Backlog Refinement meeting held — user stories estimated and prioritised | Scrum Methodology | /15 |
| [ ] | Sprint Retrospective meeting held before assessment — all members attended | Scrum Methodology | /15 |
| [ ] | Product backlog created in GitHub Projects (or Taiga/Notion) — full project scope listed | Requirements Engineering | /20 |
| [ ] | All Sprint 1 user stories in Who-What-Why format | Requirements Engineering | /20 |
| [ ] | Every user story divided into sub-tasks | Requirements Engineering | /20 |
| [ ] | All tasks assigned to specific team members with statuses tracked | Requirements Engineering | /20 |
| [ ] | User Story 1 passes its Given-When-Then UAT | Software Implementation | /15 |
| [ ] | User Story 2 passes its Given-When-Then UAT | Software Implementation | /15 |
| [ ] | User Story 3 passes its Given-When-Then UAT | Software Implementation | /15 |
| [ ] | User Story 4 passes its Given-When-Then UAT | Software Implementation | /15 |
| [ ] | SA Data Integration widget deployed and passing its UATs — live or fallback data displays on dashboard without errors | Software Implementation | /15 |
| [ ] | GitHub repository created — all 6 members have made commits spread across the sprint | Continuous Integration | /15 |
| [ ] | GitHub Issues tracker in active use (issues opened AND closed during sprint) | Continuous Integration | /15 |
| [ ] | GitHub Actions CI pipeline configured and passing on main branch | Continuous Integration | /15 |
| [ ] | App deployed to Azure Static Web Apps — publicly accessible URL confirmed | Continuous Integration | /15 |
| [ ] | GitHub Release v0.1.0 created for Sprint 1 | Continuous Integration | /15 |
| [ ] | Every user story has at least one UAT in Given-When-Then format | Test-Driven Development | /10 |
| [ ] | UATs were used to determine user story completion (not just written after the fact) | Test-Driven Development | /10 |
| [ ] | Jest (or equivalent) code coverage tool set up and running in GitHub Actions | Test-Driven Development | /10 |
| [ ] | Every team member can explain their own code fluently without prompting | Sprint Review Viva | /15 |
| [ ] | Every team member can justify their technical decisions (e.g. why Firebase, why this data model) | Sprint Review Viva | /15 |
| [ ] | Each member has submitted individual 200-400 word retrospective via LMS | Individual Retrospective | /10 |
| [ ] | Retrospectives reference specific commits and personal contributions | Individual Retrospective | /10 |
| [ ] | App is bug-free for the 4 completed user stories, aesthetically consistent, easy to use | Project Polish | Bonus |

8. Scrum Meeting Log Template

Copy this template for each meeting. You need proof of 4 meetings for the Excellent band on Scrum Methodology (15 marks).

| Meeting Type | Date | Attendees | Key Points / Decisions |
| --- | --- | --- | --- |
| Sprint Planning |  |  |  |
| Daily Standup #1 |  |  |  |
| Daily Standup #2 |  |  |  |
| Daily Standup #3 |  |  |  |
| Backlog Refinement |  |  |  |
| Sprint Retrospective |  |  |  |